|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 |  | Design user interface for booking page. | 1 | 2 | 2 | 0 | 2 | 0 | 3 |
| Select my desire room for booking. | Write code for reservation page interface. | 3 | 2 | 2 | 2 | 1 | 0 | 1 |
| Check for security. | 1 | 1 | 1 | 3 | 0 | 1 | 1 |
| Create database for few dummy data. | 1 | 1 | 1 | 0 | 1 | 3 | 2 |
| Test the booking page. | 3 | 2 | 1 | 1 | 2 | 0 | 2 |
| 2 | Compare the price level to find most cheap one with better facility. | Design user interface for price menu. | 3 | 1 | 2 | 1 | 1 | 1 | 1 |
| Write code for price menu. | 1 | 1 | 0 | 2 | 1 | 3 | 1 |
| Create database. | 0 | 2 | 3 | 1 | 1 | 1 | 2 |
| Update security test. | 2 | 2 | 0 | 21 | 3 | 0 | 2 |
| Evaluate price output. | 2 | 2 | 3 | 1 | 0 | 0 | 1 |
| 3 | Can contact with local guide people. | Design user interface for guide people contact menu. | 0 | 2 | 2 | 3 | 2 | 0 | 2 |
| Create database. | 2 | 2 | 2 | 2 | 0 | 3 | 0 |
| Test checking. | 0 | 0 | 0 | 1 | 2 | 2 | 3 |
| 4 | I want to select my location through google maps. | Collect API from google. | 2 | 3 | 0 | 2 | 1 | 0 | 1 |
| Write code. | 2 | 1 | 1 | 1 | 1 | 0 | 3 |
| Test for debug. | 1 | 4 | 0 | 3 | 0 | 1 | 1 |
| 5 | Give review about the hospitality. | Design a user rating scorecard. | 1 | 1 | 2 | 0 | 2 | 3 | 1 |
| Write code. | 1 | 1 | 1 | 1 | 3 | 2 | 11 |
| Test check. | 1 | 4 | 2 | 3 | 0 | 1 | 1 |
| 6 | Become a special member. | Design a page for host. | 1 | 1 | 2 | 1 | 3 | 2 | 1 |
| Store data to database. | 1 | 2 | 0 | 3 | 0 | 2 | 1 |
| Connect them. | 1 | 3 | 0 | 2 | 1 | 2 | 1 |
| Evaluate price output. | 1 | 2 | 0 | 0 | 2 | 5 | 1 |
| 7 | Want to give rent at maximum price. | Design a statistic page. | 1 | 0 | 2 | 1 | 2 | 1 | 3 |
| Collect data using API. | 1 | 2 | 1 | 3 | 2 | 1 | 1 |
| 8 | Make sure the traveler is not involved unusual activity. | Design a about page. | 1 | 1 | 0 | 2 | 2 | 1 | 3 |
| write code. | 2 | 1 | 0 | 3 | 3 | 2 | 1 |
| Check previous history from database. | 2 | 3 | 5 | 0 | 2 | 0 | 1 |
| Create new database. | 1 | 1 | 2 | 2 | 1 | 3 | 1 |
| Test checking. | 2 | 1 | 3 | 0 | 2 | 1 | 1 |
| 9 | There must be some rules and regulation. | Design violation conduction page. | 1 | 0 | 2 | 3 | 1 | 1 | 2 |
| Create database. | 2 | 0 | 2 | 1 | 1 | 3 | 2 |
| Evaluate price output. | 1 | 2 | 0 | 2 | 1 | 1 | 3 |
| 10 | Get some profit from this. | Design an auto percentage calculation page. | 2 | 0 | 2 | 3 | 1 | 1 | 1 |
| Make personal payment method. | 1 | 2 | 0 | 3 | 0 | 2 | 1 |
| Write code. | 1 | 0 | 3 | 2 | 1 | 1 | 2 |
| Connect them everything together. | 2 | 2 | 3 | 0 | 1 | 1 | 1 |
| Test checking. | 2 | 1 | 1 | 3 | 1 | 1 | 1 |
| Deploy all the modules. | 1 | 1 | 0 | 0 | 3 | 3 | 1 |